Group 08 – Stream Editor Software

**MINUTES OF MEETING**

**Date: 21-11-2022**

**Agenda**

* **Understanding the requirements**
* **Editing design document**
* **Coding skeleton preparation**

**Action:**

| **Action Item** | **Responsibility** | **Planned Finish Date** |
| --- | --- | --- |
| Coding skeleton | Lalitha Oleti,Janavi Padala,  Sai Usha Marni,Sharanya Karedla,Singupuram Venkata Sai Sirisha | 22-11-2022 |
| Updation of UT & IT document | Sai Usha Marni,Sharanya Karedla,Singupuram Venkata Sai Sirisha | 23-11-2022 |
| MOM | Singupuram Venkata Sai Sirisha | EOD |
| Code unit test cases | Sai Usha Marni,Janavi Padala,Lalitha Oleti | 22-11-2022 |
| Editing design document | Janavi Padala, Sharanya Karedla,Lalitha Oleti | 24-11-2022 |